**Project Status Report I**

|  |
| --- |
| Date of Report Issue/Prepared: January/19th/2019 |

Report Prepared By: Matthew Price, Vlad Puscasu, Jerad Cho, Naimish

Employer/Organization: NiteBite

|  |  |  |
| --- | --- | --- |
| Project Name:  Project Team:  Period Reporting:  Overall Project Health | NiteBite | |
| T-14 | |
| Start Date: **Jan 07, 2019** | End Date: **Jan 18, 2019** |
| Green (Good) - Yellow (Warning) - Red (Bad) | |

Summary

|  |
| --- |
| **Project Status Summary** |
| Currently we have finally got all the details worked out with regards to what platform we plan to use for the project(Android Studio) and have begun to work on building it now. |

|  |  |
| --- | --- |
| **Accomplishments As Planned** | **Planned but not Accomplished** |
| **Picked development platform** | **Divided all the work up equally according to strengths of individual group members** |
| **Tested several methods of version control for the project** | **Met with the full group outside of school in order to properly work out details hard to discuss online** |

Upcoming Objectives for Jan 19, 2019 to Feb 1, 2019

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | | **Planned Activities/Tasks for Next Period** | |  |
| Activity/Task | Assigned To | | Duration | Date |
| Get Stripe up and working as payment API | Vlad/Matt | | 5 days | Jan/25th/2019 |
| Manage version control of Android Studio on all Machines/set up working environment | Vlad/Matt/Jerad | | 2 days | Jan/22nd/2019 |

|  |  |  |  |
| --- | --- | --- | --- |
|  | **Milestones for Next Period** | | |
| Milestone (Objective) | | Assigned To | Delivery Date |
| Get frontend up and working/Connect online database | | Vlad/Matt/Jerad | Jan/30/2019 |

Managing Issues and Risk

|  |  |  |
| --- | --- | --- |
| **Issues/Problems** | **Resolution Strategy** | **Due Date** |
| Version control and sharing of workload.(Meeting) | Testing out new methods of version control (gitHub)(built in version control methods) and dividing up the required work based on preference. Have started a group on whatsApp with all planned important dates for project and added everyone. | Jan/21/2019 |

|  |  |  |  |
| --- | --- | --- | --- |
| **Upcoming Risks** | **Risk Ranking**  **(Hi, Med, Low)** | **Risk Impact**  **(Hi, Med, Low)** | **Mitigation Strategy** |
| Having only learned about local databases so far connecting the online database and getting the frontend end working by Jan 30th will be difficult. | Frontend Low risk.  Database setup Medium risk. | Frontend Low impact  Database medium impact | We’ve looked at many other food based ordering apps so that our front end will be done correctly and efficiently the first time with few mistakes ideally.  Have connected online databases with other IDE’s besides android Studio therefore any issues encountered should be resolved with little time wasted. |

**NOTE: Attach additional sheets if insufficient space available**

**Submission Guidelines:**

Please submit as “T<team number>\_ProjectStatusReport1”.

For e.g. T29\_ProjectStatusReport1

This is a group submission i.e. one per group.

**Due Dates:**

**Sunday, Jan 20, 2019 (11:59 p.m.)**