**Project Status Report III**

|  |
| --- |
| Date of Report Issue/Prepared: Mar 09, 2019 |

Report Prepared By: Matthew Price, Vlad Puscasu, Jerad Cho, Naimish

Employer/Organization: NiteBite

|  |  |  |
| --- | --- | --- |
| Project Name:  Project Team:  Period Reporting:  Overall Project Health | NiteBite | |
| T14 | |
| Start Date: **Feb 01, 2019** | End Date: **Mar 10, 2019** |
| Green (Good) - Yellow (Warning) - Red (Bad) | |

Summary

|  |
| --- |
| **Project Status Summary** |
| We are currently finalizing the user system(UI and backend). Authentication is still needed. Restaurant user and admin user system planning already underway. That will be the next phase of production. |

|  |  |
| --- | --- |
| **Accomplishments As Planned** | **Planned but not Accomplished** |
| Front end is well underway, backend is also connected, with some of the logic still being worked out, but user system is nearly completed. | **We planned to do the front end first for all three systems, but we decided to do one complete system at a time. As mentioned, User system is nearly completed.** |
| Planning phase for Restaurant and Admin user system is completed. | Database connection is completed, but full model is not set up for restaurants. |

Upcoming Objectives for Mar 10, 2019 to Mar 25, 2019

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | | **Planned Activities/Tasks for Next Period** | |  |
| Activity/Task | Assigned To | | Duration | Date |
| Finalize database model | Vlad/Matt | | 4days | Mar/14/2019 |
| Finalize user system, including authorization | Vlad/Jerad | | 7 days | Mar/17/2019 |
| Begin restaurant system, complete planning for admin system | Naimish/Matt/Jerad | | 5 days | Mar/20/2019 |

|  |  |  |  |
| --- | --- | --- | --- |
|  | **Milestones for Next Period** | | |
| Milestone (Objective) | | Assigned To | Delivery Date |
| Finalize database model | Vlad/Matt | | 4days |
| Finalize user system, including authorization | Vlad/Jerad | | 7 days |
| Begin restaurant system, complete planning for admin system | Naimish/Matt/Jerad | | 5 days |

Managing Issues and Risk

|  |  |  |
| --- | --- | --- |
| **Issues/Problems** | **Resolution Strategy** | **Due Date** |
| May have difficulty meeting with other group members | enforce mandatory meetings | March |
| Issues connecting all three systems (User, Admin, Restaurant), perhaps most complicated part of database design for us | Spend as much time discussing database logic and planning the design around it | March 20, 2019 |

|  |  |  |  |
| --- | --- | --- | --- |
| **Upcoming Risks** | **Risk Ranking**  **(Hi, Med, Low)** | **Risk Impact**  **(Hi, Med, Low)** | **Mitigation Strategy** |
| Connection of three systems, through DB and application design | Hi | Med | Plan and replan, test and retest all database logic, and dependencies. Key is to give ourselves as much time as possible to test DB |

**NOTE: Attach additional sheets if insufficient space available**

**Submission Guidelines:**

Please submit as “T<team number>\_ProjectStatusReport2”.

For e.g. T29\_ProjectStatusReport2

This is a group submission i.e. one per group.